Sri Lanka Institute of Information Technology

SE2030 – Software Engineering

Year 2, Semester 1- 2026

Web-Based Event Planning System (Evenza)

Lab 02 – Agile Development (Scrum)

2026-Y2-S1-MLB-B10G1-02

| IT Number | Name |
| --- | --- |
| IT25101514 | Chathuranga B. G. |
| IT25102322 | Wickramarathna W. L. S. |
| IT25103301 | Keshavan M. |
| IT25100916 | Suriyage O. W. |
| IT25102923 | Gunasekara N. B. |
| IT25100220 | Wickramasinghage C. P. W. |

1. Personas

- Administrator

- Customer

- Event Manager

- Vendor / Service Provider

- Inventory Staff

- Guest / Attendee

2. User Stories

Persona 1: Administrator

| ID | User Story |
| --- | --- |
| US-01 | As an Administrator, I want to manage user accounts so that I can control access to the system. |
| US-02 | As an Administrator, I want to manage user roles and permissions so that users only access authorized functions. |
| US-03 | As an Administrator, I want to manage events, venue, vendor, and inventory records so that system data remains accurate. |
| US-04 | As an Administrator, I want to generate system reports so that I can monitor overall platform activity. |

Persona 2: Customer

| ID | User Story |
| --- | --- |
| US-05 | As a Customer, I want to register and log in securely so that I can access event planning services. |
| US-06 | As a Customer, I want to create and manage events so that I can organize my event requirements. |
| US-07 | As a Customer, I want to search and book available venues and vendors so that I can arrange services for my event. |
| US-08 | As a Customer, I want to view my event schedules and booking information so that I can monitor my event progress. |

Persona 3: Event Manager

| ID | User Story |
| --- | --- |
| US-09 | As an Event Manager, I want to review and approve event plans so that events are properly organized. |
| US-10 | As an Event Manager, I want to create and assign tasks to staff so that event activities are completed on time. |
| US-11 | As an Event Manager, I want to monitor event schedules so that I can identify and resolve scheduling conflicts. |
| US-12 | As an Event Manager, I want to coordinate inventory requirements so that all necessary resources are available for events. |

Persona 4: Vendor / Service Provider

| ID | User Story |
| --- | --- |
| US-13 | As a Vendor, I want to create and manage my service profile so that customers can view my services. |
| US-14 | As a Vendor, I want to update my availability so that customers can make bookings based on my schedule. |
| US-15 | As a Vendor, I want to accept or reject booking requests so that I can manage my service commitments. |
| US-16 | As a Vendor, I want to create promotional offers so that I can attract more customers. |

Persona 5: Inventory Staff

| ID | User Story |
| --- | --- |
| US-17 | As an Inventory Staff member, I want to add inventory items so that all available equipment is recorded. |
| US-18 | As an Inventory Staff member, I want to update stock quantities so that inventory information remains accurate. |
| US-19 | As an Inventory Staff member, I want to allocate equipment to events so that required resources are available. |
| US-20 | As an Inventory Staff member, I want to record returned or damaged equipment so that inventory usage can be tracked. |

Persona 6: Guest / Attendee

| ID | User Story |
| --- | --- |
| US-21 | As a Guest, I want to view event details so that I can understand the event information. |
| US-22 | As a Guest, I want to view the event schedule so that I know when activities take place. |
| US-23 | As a Guest, I want to register for an event so that I can confirm my attendance. |
| US-24 | As a Guest, I want to receive event notifications so that I stay informed about important updates. |

3. Product Backlog

| ID | User Story | Priority |
| --- | --- | --- |
| US-01 | Manage user accounts | High |
| US-02 | Manage roles and permissions | High |
| US-03 | Manage system records | Medium |
| US-04 | Generate system reports | Medium |
| US-05 | Customer registration/login | High |
| US-06 | Create/manage events | High |
| US-07 | Search/book venues and vendors | High |
| US-08 | View schedules/bookings | Medium |
| US-09 | Review/approve event plans | High |
| US-10 | Assign event tasks | High |
| US-11 | Monitor event schedules | High |
| US-12 | Coordinate inventory requirements | Medium |
| US-13 | Manage vendor profile | Medium |
| US-14 | Manage vendor availability | High |
| US-15 | Accept/reject bookings | High |
| US-16 | Create promotional offers | Low |
| US-17 | Add inventory items | High |
| US-18 | Update inventory quantities | High |
| US-19 | Allocate equipment | High |
| US-20 | Record returns/damaged equipment | Medium |
| US-21 | View event details | High |
| US-22 | View event schedule | Medium |
| US-23 | Register for an event | High |
| US-24 | Receive event notifications | Medium |

4. Sprint Plan

| Sprint | Main Focus | Suggested Duration | Main Outcome |
| --- | --- | --- | --- |
| Sprint 1 | Event Management & Core Access | Aug 16 – 22 | Core event lifecycle |
| Sprint 2 | Venue, Vendor & Booking | Aug 23 – 29 | Complete booking workflow |
| Sprint 3 | Scheduling & Inventory | Sep 13 – 19 | Operational coordination |
| Sprint 4 | Inquiry, Promotions & Feedback | Sep 20 – 26 | Supporting and engagement features |

Sprint 1: Event Creation & Management

| ID | User Story | Priority |
| --- | --- | --- |
| SP1-01 | As a Customer, I want to create an event so that I can begin planning my event. | High |
| SP1-02 | As a Customer, I want to view my event details so that I can monitor my event information. | High |
| SP1-03 | As a Customer, I want to update my event information so that changes can be reflected in the system. | High |
| SP1-04 | As an Event Manager, I want to review event plans so that I can ensure events are properly organized. | High |
| SP1-05 | As an Event Manager, I want to update the event approval status so that customers can track the progress of their event. | High |
| SP1-06 | As a Customer, I want to cancel an event so that I can remove events that are no longer required. | Medium |

Sprint Backlog

Task Breakdown for User Story 1 and Time Estimation (Create Event Functionality)

| Task ID | Task | Est. Hours | Owner |
| --- | --- | --- | --- |
| T-01.1 | Design UI form for creating a new event | 5 | Suriyage |
| T-01.2 | Create Event entity and database structure | 5 | Suriyage |
| T-01.3 | Implement backend API for event creation | 6 | Suriyage |
| T-01.4 | Validate event date, time, guest count and required fields | 3 | Suriyage |
| T-01.5 | Save newly created event with initial status | 3 | Suriyage |
| T-01.6 | Test event creation workflow | 3 | Suriyage |

Task Breakdown for User Story 2 and Time Estimation (View Event Details)

| Task ID | Task | Est. Hours | Owner |
| --- | --- | --- | --- |
| T-02.1 | Design event details page | 4 | Suriyage |
| T-02.2 | Implement backend endpoint to retrieve event details | 4 | Suriyage |
| T-02.3 | Display event date, time, venue, guest count and requirements | 4 | Suriyage |
| T-02.4 | Display current event approval status | 2 | Suriyage |
| T-02.5 | Restrict event details according to user ownership/role | 3 | Suriyage |
| T-02.6 | Test event details retrieval | 3 | Suriyage |

Task Breakdown for User Story 3 and Time Estimation (Update Event Information)

| Task ID | Task | Est. Hours | Owner |
| --- | --- | --- | --- |
| T-03.1 | Design events edit interface | 4 | Suriyage |
| T-03.2 | Implement backend endpoint for updating events | 5 | Suriyage |
| T-03.3 | Validate modified event information | 3 | Suriyage |
| T-03.4 | Update event records in the database | 3 | Suriyage |
| T-03.5 | Handle restrictions for approved events | 3 | Suriyage |
| T-03.6 | Test event modification functionality | 3 | Suriyage |

Task Breakdown for User Story 4 and Time Estimation (Review Event Plans)

| Task ID | Task | Est. Hours | Owner |
| --- | --- | --- | --- |
| T-04.1 | Design Event Manager approval dashboard | 5 | Suriyage |
| T-04.2 | Implement backend endpoint to retrieve pending events | 5 | Suriyage |
| T-04.3 | Display complete event information for review | 3 | Suriyage |
| T-04.4 | Implement event approval/rejection actions | 5 | Suriyage |
| T-04.5 | Record manager review decision | 3 | Suriyage |
| T-04.6 | Test event review workflow | 3 | Suriyage |

Task Breakdown for User Story 5 and Time Estimation (Event Approval Status)

| Task ID | Task | Est. Hours | Owner |
| --- | --- | --- | --- |
| T-05.1 | Define event status values | 2 | Suriyage |
| T-05.2 | Implement event status update functionality | 4 | Suriyage |
| T-05.3 | Display status on customer dashboard | 3 | Suriyage |
| T-05.4 | Record status changes | 3 | Suriyage |
| T-05.5 | Test event status transitions | 3 | Suriyage |

Task Breakdown for User Story 6 and Time Estimation (Cancel Event)

| Task ID | Task | Est. Hours | Owner |
| --- | --- | --- | --- |
| T-06.1 | Add cancel event option to event interface | 3 | Suriyage |
| T-06.2 | Implement event cancellation API | 4 | Suriyage |
| T-06.3 | Validate whether the event can be cancelled | 3 | Suriyage |
| T-06.4 | Update event status to "Cancelled" | 2 | Suriyage |
| T-06.5 | Test event cancellation workflow | 3 | Suriyage |

Sprint 2: Venue & Vendor Booking

| Sprint ID | User Story | Priority |
| --- | --- | --- |
| SP2-01 | As a Customer, I want to search for available venues so that I can select a suitable location. | High |
| SP2-02 | As a Customer, I want to search for vendors by service type so that I can find suitable service providers. | High |
| SP2-03 | As a Customer, I want to check venue and vendor availability so that I can avoid scheduling conflicts. | High |
| SP2-04 | As a Customer, I want to submit booking requests so that I can reserve required services. | High |
| SP2-05 | As a Vendor, I want to accept or reject booking requests so that I can manage my commitments. | High |
| SP2-06 | As a Customer, I want to view my booking status so that I know whether my requests have been accepted. | Medium |

Sprint Backlog

Task Breakdown for User Story 1 and Time Estimation (Venue Search)

| Task ID | Task | Est. Hours | Owner |
| --- | --- | --- | --- |
| T-07.1 | Design venue search interface | 4 | Gunasekara |
| T-07.2 | Create Venue entity and database structure | 5 | Gunasekara |
| T-07.3 | Implement backend venue search API | 6 | Gunasekara |
| T-07.4 | Implement search filters such as location and price | 4 | Gunasekara |
| T-07.5 | Display of available venue results | 4 | Gunasekara |
| T-07.6 | Test venue search functionality | 3 | Gunasekara |

Task Breakdown for User Story 2 and Time Estimation (Vendor Search)

| Task ID | Task | Est. Hours | Owner |
| --- | --- | --- | --- |
| T-08.1 | Design vendor search interface | 4 | Gunasekara |
| T-08.2 | Create Vendor entity and database structure | 5 | Gunasekara |
| T-08.3 | Implement vendor search API | 6 | Gunasekara |
| T-08.4 | Implement service-type filtering | 4 | Gunasekara |
| T-08.5 | Display vendor services and pricing | 4 | Gunasekara |
| T-08.6 | Test vendor search functionality | 3 | Gunasekara |

Task Breakdown for User Story 3 and Time Estimation (Availability Checking)

| Task ID | Task | Est. Hours | Owner |
| --- | --- | --- | --- |
| T-09.1 | Design availability display component | 4 | Gunasekara |
| T-09.2 | Implement venue availability API | 5 | Gunasekara |
| T-09.3 | Implement vendor availability API | 5 | Gunasekara |
| T-09.4 | Check selected event date and time against existing bookings | 6 | Gunasekara |
| T-09.5 | Prevent conflicting booking slots | 5 | Gunasekara |
| T-09.6 | Test availability scenarios | 4 | Gunasekara |

Task Breakdown for User Story 4 and Time Estimation (Submit Booking Request)

| Task ID | Task | Est. Hours | Owner |
| --- | --- | --- | --- |
| T-10.1 | Design booking request form | 4 | Gunasekara |
| T-10.2 | Create Booking entity and database structure | 5 | Gunasekara |
| T-10.3 | Implement booking request API | 6 | Gunasekara |
| T-10.4 | Validate event, vendor/venue and booking details | 4 | Gunasekara |
| T-10.5 | Save booking with "Pending" status | 3 | Gunasekara |
| T-10.6 | Test booking request workflow | 4 | Gunasekara |

Task Breakdown for User Story 5 and Time Estimation (Accept/Reject Booking)

| Task ID | Task | Est. Hours | Owner |
| --- | --- | --- | --- |
| T-11.1 | Design vendor booking-request dashboard | 4 | Gunasekara |
| T-11.2 | Implement endpoint to retrieve pending requests | 5 | Gunasekara |
| T-11.3 | Implement accept/reject functionality | 5 | Gunasekara |
| T-11.4 | Update booking status | 3 | Gunasekara |
| T-11.5 | Update availability after confirmation | 4 | Gunasekara |
| T-11.6 | Test booking approval workflow | 3 | Gunasekara |

Task Breakdown for User Story 6 and Time Estimation (View Booking Status)

| Task ID | Task | Est. Hours | Owner |
| --- | --- | --- | --- |
| T-12.1 | Design customer booking dashboard | 4 | Gunasekara |
| T-12.2 | Implement booking history API | 5 | Gunasekara |
| T-12.3 | Display pending, confirmed and rejected bookings | 4 | Gunasekara |
| T-12.4 | Display payment status | 3 | Gunasekara |
| T-12.5 | Test booking status display | 3 | Gunasekara |

Sprint 3: Schedule & Inventory Management

| Sprint ID | User Story | Priority |
| --- | --- | --- |
| SP3-01 | As an Event Manager, I want to create an event schedule so that event activities are organized. | High |
| SP3-02 | As an Event Manager, I want to assign tasks to staff so that responsibilities are clearly distributed. | High |
| SP3-03 | As an Event Manager, I want to view events on a calendar so that I can identify scheduling conflicts. | High |
| SP3-04 | As an Inventory Staff member, I want to add inventory items so that available equipment is recorded. | High |
| SP3-05 | As an Inventory Staff member, I want to update stock quantities so that inventory records remain accurate. | High |
| SP3-06 | As an Inventory Staff member, I want to allocate equipment to events so that required resources are available. | High |

Sprint Backlog

Task Breakdown for User Story 1 and Time Estimation (Create Event Schedule)

| Task ID | Task | Est. Hours | Owner |
| --- | --- | --- | --- |
| T-13.1 | Design schedule creation interface | 5 | Wickramarathna |
| T-13.2 | Create Schedule entity and database structure | 5 | Wickramarathna |
| T-13.3 | Implement schedule creation API | 6 | Wickramarathna |
| T-13.4 | Validate schedule date and time | 3 | Wickramarathna |
| T-13.5 | Link schedule with approved event | 4 | Wickramarathna |
| T-13.6 | Test schedule creation | 3 | Wickramarathna |

Task Breakdown for User Story 2 and Time Estimation (Assign Tasks to Staff)

| Task ID | Task | Est. Hours | Owner |
| --- | --- | --- | --- |
| T-14.1 | Design task assignment interface | 4 | Wickramarathna |
| T-14.2 | Create Activity/Task entity | 4 | Wickramarathna |
| T-14.3 | Implement staff task assignment API | 5 | Wickramarathna |
| T-14.4 | Implement task status tracking | 4 | Wickramarathna |
| T-14.5 | Display assigned tasks to staff | 4 | Wickramarathna |
| T-14.6 | Test task assignment workflow | 3 | Wickramarathna |

Task Breakdown for User Story 3 and Time Estimation (Calendar View)

| Task ID | Task | Est. Hours | Owner |
| --- | --- | --- | --- |
| T-15.1 | Design visual calendar interface | 5 | Wickramarathna |
| T-15.2 | Retrieve scheduled activities from database | 4 | Wickramarathna |
| T-15.3 | Display activities on calendar | 5 | Wickramarathna |
| T-15.4 | Detect overlapping activities | 5 | Wickramarathna |
| T-15.5 | Display scheduling conflicts | 3 | Wickramarathna |
| T-15.6 | Test calendar functionality | 3 | Wickramarathna |

Task Breakdown for User Story 4 and Time Estimation (Add Inventory Items)

| Task ID | Task | Est. Hours | Owner |
| --- | --- | --- | --- |
| T-16.1 | Design inventory management interface | 4 | Keshavan |
| T-16.2 | Create Inventory Item entity and database structure | 5 | Keshavan |
| T-16.3 | Implement inventory creation API | 5 | Keshavan |
| T-16.4 | Add equipment categories | 3 | Keshavan |
| T-16.5 | Validate inventory information | 3 | Keshavan |
| T-16.6 | Test inventory item creation | 3 | Keshavan |

Task Breakdown for User Story 5 and Time Estimation (Update Stock Quantities)

| Task ID | Task | Est. Hours | Owner |
| --- | --- | --- | --- |
| T-17.1 | Design stock management interface | 4 | Keshavan |
| T-17.2 | Implement stock update API | 5 | Keshavan |
| T-17.3 | Implement stock addition and reduction | 4 | Keshavan |
| T-17.4 | Validate stock quantities | 3 | Keshavan |
| T-17.5 | Display current stock availability | 3 | Keshavan |
| T-17.6 | Test stock update functionality | 3 | Keshavan |

Task Breakdown for User Story 6 and Time Estimation (Allocate Equipment)

| Task ID | Task | Est. Hours | Owner |
| --- | --- | --- | --- |
| T-18.1 | Design equipment allocation interface | 4 | Keshavan |
| T-18.2 | Implement equipment allocation API | 6 | Keshavan |
| T-18.3 | Check available stock before allocation | 5 | Keshavan |
| T-18.4 | Link equipment allocation with event | 4 | Keshavan |
| T-18.5 | Update available stock after allocation | 4 | Keshavan |
| T-18.6 | Test equipment allocation workflow | 3 | Keshavan |

Sprint 4: Inquiry, Feedback, Promotion & Supporting Features

| Sprint ID | User Story | Priority |
| --- | --- | --- |
| SP4-01 | As a Guest, I want to submit an inquiry so that I can obtain information about an event. | Medium |
| SP4-02 | As a Customer, I want to submit feedback after an event so that I can share my experience. | Medium |
| SP4-03 | As an Attendee, I want to rate vendors so that I can help other customers evaluate services. | Medium |
| SP4-04 | As a Vendor, I want to respond to customer inquiries so that I can provide required information. | Medium |
| SP4-05 | As a Vendor, I want to create promotional offers so that I can attract customers. | Low |
| SP4-06 | As a Customer, I want to view vendor promotions so that I can find suitable offers. | Medium |

Sprint Backlog

Task Breakdown for User Story 1 and Time Estimation (Submit Inquiry)

| Task ID | Task | Est. Hours | Owner |
| --- | --- | --- | --- |
| T-19.1 | Design inquiry submission interface | 4 | Chathuranga |
| T-19.2 | Create Inquiry entity and database structure | 4 | Chathuranga |
| T-19.3 | Implement inquiry submission API | 5 | Chathuranga |
| T-19.4 | Validate inquiry content and event/vendor details | 3 | Chathuranga |
| T-19.5 | Store inquiry with appropriate status | 3 | Chathuranga |
| T-19.6 | Test inquiry submission workflow | 3 | Chathuranga |

Task Breakdown for User Story 2 and Time Estimation (Submit Feedback)

| Task ID | Task | Est. Hours | Owner |
| --- | --- | --- | --- |
| T-20.1 | Design feedback form | 4 | Chathuranga |
| T-20.2 | Create Feedback entity and database structure | 4 | Chathuranga |
| T-20.3 | Implement feedback submission API | 5 | Chathuranga |
| T-20.4 | Restrict feedback to completed events | 3 | Chathuranga |
| T-20.5 | Display submitted feedback | 3 | Chathuranga |
| T-20.6 | Test feedback functionality | 3 | Chathuranga |

Task Breakdown for User Story 3 and Time Estimation (Rate Vendors)

| Task ID | Task | Est. Hours | Owner |
| --- | --- | --- | --- |
| T-21.1 | Design 1–5 star rating interface | 3 | Chathuranga |
| T-21.2 | Create Rating entity and database structure | 4 | Chathuranga |
| T-21.3 | Implement rating submission API | 5 | Chathuranga |
| T-21.4 | Validate rating eligibility | 3 | Chathuranga |
| T-21.5 | Calculate average vendor rating | 4 | Chathuranga |
| T-21.6 | Test vendor rating functionality | 3 | Chathuranga |

Task Breakdown for User Story 4 and Time Estimation (Respond to Inquiries)

| Task ID | Task | Est. Hours | Owner |
| --- | --- | --- | --- |
| T-22.1 | Design inquiry management dashboard | 4 | Chathuranga |
| T-22.2 | Implement pending inquiry retrieval | 4 | Chathuranga |
| T-22.3 | Implement inquiry response functionality | 5 | Chathuranga |
| T-22.4 | Store inquiry response history | 3 | Chathuranga |
| T-22.5 | Display responses to customers/guests | 3 | Chathuranga |
| T-22.6 | Test inquiry response workflow | 3 | Chathuranga |

Task Breakdown for User Story 5 and Time Estimation (Create Promotional Offers)

| Task ID | Task | Est. Hours | Owner |
| --- | --- | --- | --- |
| T-23.1 | Design promotion creation interface | 4 | Wickramasinghage |
| T-23.2 | Create Promotion entity and database structure | 5 | Wickramasinghage |
| T-23.3 | Implement promotion creation API | 5 | Wickramasinghage |
| T-23.4 | Add discount, terms and validity period | 4 | Wickramasinghage |
| T-23.5 | Implement promotion publishing functionality | 4 | Wickramasinghage |
| T-23.6 | Test promotion creation and publishing | 3 | Wickramasinghage |

Task Breakdown for User Story 6 and Time Estimation (View Vendor Promotions)

| Task ID | Task | Est. Hours | Owner |
| --- | --- | --- | --- |
| T-24.1 | Design promotion display component | 4 | Wickramasinghage |
| T-24.2 | Implement API to retrieve active promotions | 5 | Wickramasinghage |
| T-24.3 | Display promotions during vendor browsing | 4 | Wickramasinghage |
| T-24.4 | Filter promotions according to vendor/service | 3 | Wickramasinghage |
| T-24.5 | Handle expired promotions | 3 | Wickramasinghage |
| T-24.6 | Test promotion display functionality | 3 | Wickramasinghage |

5. Task Assignments

| Member | Main Responsibility |
| --- | --- |
| Chathuranga B.G. | Inquiry, Feedback & Rating |
| Wickramarathna W.L.S. | Schedule & Activity Management |
| Keshavan M. | Inventory & Equipment Management |
| Suriyage O.W. | Event Creation & Management |
| Gunasekara N.B. | Venue & Vendor Booking |
| Wickramasinghage C.P.W. | Promotion & Advertisement |

6. Scrum Roles

| Scrum Role | Member |
| --- | --- |
| Product Owner | Mr. Nuwan Perera (Operations Manager of Evenza) |
| Scrum Master | Wickramarathna W.L.S. |
| Developer | Keshavan M. |
| Developer | Suriyage O.W. |
| Developer | Gunasekara N.B. |
| Developer | Wickramasinghage C.P.W. |
| Developer | Chathuranga B.G. |

Product Owner – Operations Manager (Mr. Nuwan Perera)
Represents the business and operational needs of the event planning organization. Responsible for prioritizing the product backlog according to stakeholder requirements, business value, and the operational needs of Evenza.